# **Sprint 2**

Total Story Points: Total Hours: 105h

## Current Velocity:

# **Sprint 2 - 1, 2, 3, 5, 7, 12, 13, 17, 25, 27**

## **SEVTHR-1: Registration**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate Taken | |
| T01 | Create a main page and place a sign up button/area | 5h | |
| T02 | Write code to store users’ data on database | 3h | |
| T03 | Write code to verify that user has input all required fields | 2h | |
| T04 | Verify story is complete (acceptance test) | 1h | |
|  | Story Points: 2 Total Hours: | 11h |  |

## **SEVTHR-2: Email Confirmation**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate Taken | |
| T05 | Write code to retrieve user’s email | 3h |  |
| T06 | Write code to automatically send a confirmation email within 2 minutes after a user has successfully registered | 3h |  |
| T07 | Write code to data that a user has verified his/her email | 2h |  |
| T08 | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 1 Total Hours: | 9h |  |

## **SEVTHR-3: Login Page**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate Taken | |
| T09 | Create a main page and place a login button/area | 4h |  |
| T10 | Write code to match the username and password | 2h |  |
| T11 | Write code to direct the user to the homepage if the username and password matches | 2h |  |
| T12 | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 2 Total Hours: | 9h |  |

## 

## 

## 

## 

## **SEVTHR-5: Sorting Media Files**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T13** | Create file sorting area | 3h |  |
| **T14** | Write code to allow users to sort the information by a selection of types | 4h |  |
| **T15** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 2 Total Hours: 8h |  |  |

## **SEVTHR-7: Making Playlists**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T16** | Design a playlist table to display the saved media | 3h |  |
| **T17** | Write code to store the saved media in the database | 4h |  |
| **T18** | Write code to display the saved media from database | 2h |  |
| **T19** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 2 Total Hours: 10h |  |  |

## **SEVTHR-12: Media Synopsis**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T20** | Design a layout template for displaying the media synopsis | 2h |  |
| **T21** | Write code to store the saved media synopsis in the database | 3h |  |
| **T22** | Write code to retrieve media synopsis data from database | 4h |  |
| **T23** | Write code to display the saved media synopsis from database | 3h |  |
| **T24** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 3 Total Hours: 13h |  |  |

## 

## **SEVTHR-13: Logout**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T25** | Display a logout button on each page | 4h |  |
| **T26** | Write code to stop all activities once the logout button is clicked | 2h |  |
| **T27** | Write code to redirect to the login/home page | 2h |  |
| **T28** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 1 Total Hours: 9h |  |  |

## **SEVTHR-17: Reset Password**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T29** | Create a “Forgot password” button | 1h |  |
| **T30** | Write code to allow user to input his/her email after clicking “Forgot password” button to | 2h |  |
| **T31** | Create a tool for user to input his/her email | 2h |  |
| **T32** | Write code to match the input email with the one stored for that user | 3h |  |
| **T33** | Write code to send a recovery link or code | 3h |  |
| **T34** | Write code to limit the validity of the recovery link or code for only 30 minutes | 3h |  |
| **T35** | Write code to replace the user’s old password with the new one in the database | 3h |  |
| **T36** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 2 Total Hours: 18h |  |  |

## 

## **SEVTHR-25: Storage Capacity**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T37** | Write code to set a maximum size of each user’s storage capacity | 3h |  |
| **T38** | Write code to calculate the total usage of each user’s storage capacity | 3h |  |
| **T39** | Write code to display each user’s storage capacity as a widget shown on home page | 2h |  |
| **T40** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 1 Total Hours: 9h |  |  |

## **SEVTHR-27: User Help Page**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate Taken** | |
| **T41** | Write code to design the FAQ page | 3h |  |
| **T42** | Write code to design contact detail of the development team page/area | 2h |  |
| **T43** | Write code to create a “bug reporting link” feature | 3h |  |
| **T44** | Verify story is complete (acceptance test) | 1h |  |
|  | Story Points: 1 Total Hours: 9h |  |  |