**Friday, 18th of September Workshop Progress**

**Review on Bookhunters**

What have been done:

* Profile Setup
* Email confirmation and “email validation” for each new user
* Swiper works well
* Improved homepage - title is edited
* Signup page function well
* Editing email on “Personal Information” page works
* “Log in” page has been fixed
* Dropdown menu for book condition and borrow/sell books have been added

To do list:

* “University” and “Campus” details on “Personal Information” page - no data stored
* Search functionality (box is already available but not functioning)
* Image preview for each book
* Functionality on whether to borrow or loan a book

**Review on Media-Lynx**

What have been done:

* Functionality to check whether an email has been registered
* Notification to users on whether their email is accepted or not during signup process
* Choosing a video file to upload
* Deleting a file works (on “Remove” page)
* Functionality to check whether the two passwords inserted during signup process match or mismatch
* Redirecting page after successfull registration has been slowed down
* “Show all files” button has been fixed and is working now

To do list:

* Email confirmation
* Reset password
* Download functionality for stored files
* Recently viewed file

**Friday, 25th of September Workshop Progress**

**Review on Bookhunters**

What have been done:

* Ask questions via chat to Bookhunters admin - functioning for both user & admin.
* A neater View books page.
* Upload book preview picture is on progress.

**Review on Media-Lynx**

What have been done:

* Upload videos, pictures, and document files.
* Confirmation on successful uploads.
* Watch videos by downloading the file.
* View all files.
* Delete files.

Feedback:

* Notifications should be in the form of a popup window.
* “No files to show” description when there is no file to be viewed in All files page.
* Enable the stored files to be previewed on the web browser rather than having to download it first. *(Ross had done this for pictures)*

**Friday, 9th of October Workshop Progress**

**Review on Bookhunters**

What have been done:

* Search functionality using search bar
* Image of the book is shown on Book Details page
* Next & preview page buttons for viewing all books functioning well
* Default image on Book Preview Detail Page is now available
* Link to contact page and Contact Page are available
* Feature for writing comments is working

**Review on Media-Lynx**

What have been done:

* Streaming videos on website
* Download and delete videos
* Play music on website
* Upload and delete music files
* Photos gallery setup, preview on website, and allow different formats of images to be uploaded (including moving images like GIF)
* Upload photos
* Upload documents

To do list:

* List view of details for each photo on photo preview
* Playlist
* Preview and delete features for uploaded documents
* Exit (close) buttons for video preview
* Constant default ratio for adjusting the size for image preview

**Friday, 16th of October Workshop Progress**

**Review on Bookhunters**

What have been done:

* Default image and image preview on View All Books page
* Improved user interface

**Review on Media-Lynx**

What have been done:

* Smaller video preview on Videos page
* Viewing for document files – possible for PDF format only. Microsoft Word documents should be downloaded first.
* Deleting document files – all formats.

On progress:

* Email confirmation
* New user interface navigation

To do list:

* Playlist